TECHNICAL PROJECT PROPOSAL

NLP-to-SQL Conversational Query Engine

| Project Title: | NLP-to-SQL Conversational Query Engine using LangGraph & LangChain |
| --- | --- |
| Prepared by: | AI Solutions Team — [Your Organisation] |
| Submitted to: | Product & Engineering Leadership |
| Date: | April 21, 2025 |
| Version: | 1.0 — Initial Proposal |
| Reference No.: | PROP-2025-NLP-001 |

Transforming plain-English questions into database answers — intelligently, securely, and conversationally.

1. EXECUTIVE SUMMARY

Organisations today store vast amounts of structured data in relational databases, yet non-technical stakeholders — analysts, managers, and executives — frequently lack the SQL expertise required to query that data directly. This disconnect creates bottlenecks, delays, and dependence on engineering teams for routine data retrieval.

This proposal outlines the design and implementation of an NLP-to-SQL Conversational Query Engine: a production-ready AI pipeline that accepts natural-language questions, validates and contextualises them, converts them into precise SQL queries, executes those queries against a live database, and returns the results as a clear, human-friendly conversational response.

The system is built on LangGraph (for stateful, multi-step AI workflow orchestration) and LangChain (for LLM chaining, prompt management, and memory), with a large language model (LLM) at its core. Key capabilities include:

- Intent detection — distinguishing valid data questions from unsupported or out-of-scope requests.

- Conversational memory — retaining session context so follow-up questions are understood naturally.

- Query reformulation — clarifying ambiguous inputs before SQL generation.

- Text-to-SQL generation — producing accurate, safe SQL from natural language.

- Conversational response generation — presenting database results in plain, readable English.

The outcome is a self-service data access layer that reduces engineering dependency, accelerates decision-making, and democratises access to structured data across the organisation.

2. BACKGROUND & PROBLEM STATEMENT

2.1  Background

Modern enterprises maintain large, normalised relational databases as their primary source of operational truth. These databases — whether PostgreSQL, MySQL, or cloud-hosted equivalents — hold critical information about customers, transactions, inventory, and performance metrics.

Currently, accessing this information requires either writing SQL directly or using a Business Intelligence (BI) tool configured by engineers. Both paths are slow and create a dependency on technical staff for what are often simple, recurring questions such as:

- "Show me the top 10 customers by revenue last quarter."

- "How many orders were placed in Singapore yesterday?"

- "Which products have stock below the reorder threshold?"

These questions are clear in intent but require database knowledge to answer — a gap this system is designed to close.

2.2  Problem Statement

The core problem has three dimensions:

(a)  Accessibility Gap

Non-technical users cannot query databases without SQL knowledge or tool training, creating a bottleneck that slows business operations and decision-making.

(b)  Engineering Overhead

Data and engineering teams spend a disproportionate amount of time responding to ad-hoc data requests that could be self-served with the right tooling.

(c)  Context Loss

Existing query tools lack conversational memory. Each request is treated in isolation, making multi-turn dialogue (e.g., "and now filter that by region") impossible without repeating the full question.

This project directly addresses all three dimensions by introducing a stateful, intelligent, and conversational interface to structured data.

3. OBJECTIVES

The project aims to deliver the following specific, measurable outcomes:

Primary Objectives

- Build a natural-language interface that accepts plain-English questions and returns accurate, database-backed answers without requiring any SQL knowledge from the user.

- Implement a reliable intent classification layer that achieves ≥ 95% accuracy in distinguishing valid data queries from invalid, ambiguous, or out-of-scope inputs.

- Integrate conversational memory to maintain session context across at least 10 consecutive turns of dialogue.

- Generate SQL queries with ≥ 90% first-pass accuracy on a defined schema benchmark, with automatic reformulation for ambiguous inputs.

- Deliver responses in natural, human-readable language — not raw table output.

Secondary Objectives

- Establish a reusable, modular LangGraph workflow that can be extended to additional databases or domains with minimal re-engineering.

- Ensure all generated SQL is validated and sandboxed to prevent injection attacks or destructive operations (read-only enforcement).

- Provide a clear audit trail of intent classification decisions, generated SQL, and LLM responses for governance and debugging.

4. SCOPE OF WORK

4.1  In Scope

The following components and activities are included in this project:

- Design and implementation of the full NLP-to-SQL pipeline using LangGraph and LangChain.

- Intent detection module — classifying user inputs as valid query, invalid request, or clarification needed.

- Conversational memory layer — session-scoped context store for multi-turn dialogue.

- Query reformulation engine — LLM-powered step to rewrite ambiguous questions into precise, database-aligned queries.

- Text-to-SQL generation module — prompt-engineered LLM step producing parameterised SQL from reformulated queries.

- Database execution layer — secure, read-only query execution against a target relational database.

- Response generation module — LLM step converting raw query results into plain-English conversational responses.

- Schema context injection — automatic inclusion of relevant table/column metadata in LLM prompts to improve SQL accuracy.

- Prompt library — versioned, tested prompt templates for each pipeline stage.

- Unit and integration testing for each pipeline node.

- Technical documentation and handover materials.

4.2  Out of Scope

The following are explicitly excluded from this engagement:

- Write, update, or delete operations on the database (insert/update/delete SQL).

- Frontend UI / chat interface development (API endpoint only; UI integration is a separate workstream).

- Multi-database federation or cross-schema joins across different database systems.

- Fine-tuning or training of the underlying LLM model.

- Enterprise SSO, role-based access control, or row-level security (noted as Phase 2 items).

- Support for unstructured data sources (documents, PDFs, emails).

5. PROPOSED SOLUTION & METHODOLOGY

5.1  System Overview

The solution is a stateful, multi-node AI pipeline built with LangGraph. Each node in the graph represents a distinct processing stage, and state is passed between nodes as a structured object. The pipeline is triggered by a user's plain-English input and terminates with a conversational response.

Below is the end-to-end flow across six pipeline nodes:

| # | Node / Stage | Description |
| --- | --- | --- |
| 1 | Input Reception | User submits a plain-English question via API. The raw input is stored in the LangGraph state object along with session ID and timestamp. |
| 2 | Intent Classification | An LLM-powered classifier (LangChain LLMChain + structured prompt) categorises the input as: VALID_QUERY, INVALID_REQUEST, or NEEDS_CLARIFICATION. Invalid requests receive a polite rejection response; clarification requests trigger a follow-up prompt. |
| 3 | Memory Retrieval & Context Enrichment | The session memory store (LangChain ConversationBufferMemory or vector-backed memory) is queried for prior turns. Relevant context is injected into the state. Schema metadata for likely tables is also retrieved and attached. |
| 4 | Query Reformulation | An LLM step rewrites the (possibly ambiguous) user question into a precise, schema-aware query statement. Example: "sales last month" → "total sales amount for orders with status COMPLETED in March 2025". The reformulated query is stored in state. |
| 5 | Text-to-SQL Generation | A prompt-engineered LangChain chain receives the reformulated query + schema context and generates a parameterised, read-only SQL statement. The SQL is validated syntactically before execution. |
| 6 | DB Execution & Response Generation | The validated SQL is executed against the target database. The result set is passed to a final LLM step that converts tabular data into a clear, conversational English response. The response and SQL are logged. Memory is updated with the new turn. |

5.2  Technology Stack

| Component | Technology | Role |
| --- | --- | --- |
| Workflow Orchestration | LangGraph | Stateful, directed graph execution of all pipeline nodes with conditional branching (e.g., invalid vs. valid intent). |
| LLM Chaining & Prompts | LangChain | LLMChain, PromptTemplate, and OutputParser for each node; structured prompt library management. |
| Language Model | GPT-4o / Claude 3.5 (configurable) | Core reasoning engine for intent classification, reformulation, SQL generation, and response generation. |
| Conversational Memory | LangChain Memory (Buffer / Vector) | Session-scoped memory that persists dialogue history and enables multi-turn contextual understanding. |
| Database Layer | SQLAlchemy + target RDBMS | Read-only query execution against PostgreSQL / MySQL with parameterised queries to prevent injection. |
| Schema Context | Custom Schema Retriever | Lightweight retriever that injects relevant table and column definitions into LLM prompts based on the reformulated query. |
| API Layer | FastAPI | REST endpoint exposing the pipeline; accepts {session_id, user_input} and returns {response, sql_generated}. |
| Observability | LangSmith / Custom Logging | Tracing of each pipeline node, LLM call, token usage, and SQL generated for audit and debugging. |

5.3  Key Design Highlights

Stateful Graph Architecture (LangGraph)

Unlike a simple linear chain, LangGraph allows conditional edges between nodes. For example, if intent classification returns NEEDS_CLARIFICATION, the graph routes to a clarification-response node instead of proceeding to SQL generation. This makes the pipeline robust to real-world, imperfect inputs.

Prompt Engineering Strategy

Each pipeline node uses a dedicated, versioned PromptTemplate stored in the LangChain prompt library. Prompts are designed with few-shot examples drawn from the target schema to maximise SQL accuracy. The text-to-SQL prompt includes: database dialect, table definitions, column types, sample values, and the reformulated query.

Memory Architecture

Session memory is maintained per user session using LangChain's ConversationBufferMemory. For longer sessions, a vector-store-backed memory (e.g., using FAISS or Chroma) enables semantic retrieval of the most relevant prior turns rather than simply appending all history, keeping prompt sizes manageable.

Safety & Governance

All generated SQL is (a) validated for syntax using SQLGlot before execution, (b) checked against an allowlist of permitted tables, and (c) executed via a read-only database user with no write permissions. Every request, generated SQL statement, and LLM response is logged with session ID for full auditability.

Conversational Response Layer

Rather than returning a raw JSON table to the user, the final node passes the query result set to an LLM with a response-generation prompt that instructs it to answer in the same conversational register as the original question. A question like "how many orders came in today?" returns "There were 142 orders placed today, which is 18% higher than yesterday's count of 120."

5.4  Sample End-to-End Flow

| Pipeline Stage | Example Value |
| --- | --- |
| User Input | "show me the top 5 products by revenue in q1" |
| Intent Classification | VALID_QUERY |
| Memory Retrieved | Prior turn: user asked about overall revenue; region = Singapore. |
| Reformulated Query | List the top 5 products by total revenue for orders completed in Q1 2025 (January–March), filtered to the Singapore region. |
| Generated SQL | SELECT p.name, SUM(oi.quantity * oi.unit_price) AS revenue FROM order_items oi JOIN products p ON oi.product_id = p.id JOIN orders o ON oi.order_id = o.id WHERE o.status = 'COMPLETED' AND o.region = 'SG' AND o.created_at BETWEEN '2025-01-01' AND '2025-03-31' GROUP BY p.name ORDER BY revenue DESC LIMIT 5; |
| DB Result | [(ProductA, 128400), (ProductB, 97200), (ProductC, 84100), (ProductD, 71500), (ProductE, 63800)] |
| Conversational Response | "Here are your top 5 products by revenue in Q1 2025 for Singapore: Product A led with $128,400, followed by Product B at $97,200, Product C at $84,100, Product D at $71,500, and Product E at $63,800. Would you like to compare these against Q4 last year?" |

This end-to-end example illustrates how the system handles a realistic, context-aware multi-turn query with full transparency at every stage of the pipeline.